| T I B S Y S T E M S I N C . Controls Engagement Quick-Start Checklist Solution Confirmation Phase Kickoff · 12-Item Pre-Flight | Card 1 / 5 TIB-TRN-CTL-TLK-001 |
| --- | --- |

# S E C T I O N A · P R O G R A M M E U N D E R S T A N D I N G ( C O M P L E T E B E F O R E F I R S T C L I E N T M E E T I N G )

| ✓ | Item | ✓ | Item / Notes |
| --- | --- | --- | --- |
| ☐ | Obtain the programme scope document List of in-scope business processes, go-live dates, system landscape | ☐ |  |
| ☐ | Review the S/4HANA project charter Key milestones, steering committee contacts, programme manager identity | ☐ |  |
| ☐ | Identify the system implementer (SI) Name, lead contacts per workstream: functional leads, testing lead, security | ☐ |  |
| ☐ | Confirm the external auditor Name of audit firm; identify the audit partner or manager on the engagement | ☐ |  |
| ☐ | Obtain current-state control documentation Risk register, existing RACM, internal audit reports, prior-year management letters | ☐ |  |
| ☐ | Identify the key design decisions already made Any locked scope items or design choices that cannot be changed | ☐ |  |

## S E C T I O N B · S T A K E H O L D E R E N G A G E M E N T ( F I R S T T W O W E E K S )

| ✓ | Item | ✓ | Item / Notes |
| --- | --- | --- | --- |
| ☐ | Schedule kickoff with each business process team P2P, O2C, RTR, HR, etc. — separate sessions per process lead | ☐ |  |
| ☐ | Prepare pain-point opening for each session Research known issues before each meeting; lead with their concerns not the methodology | ☐ |  |
| ☐ | Introduce yourself to the testing lead Agree on the testing captain model and how evidence requirements will be integrated | ☐ |  |
| ☐ | Set up external auditor touchpoint schedule At minimum monthly; agree on what you will share and when | ☐ |  |

# S E C T I O N C · R A C M A N D A R T E F A C T S E T U P ( B E F O R E R A C M D R A F T I N G B E G I N S )

| ✓ | Item | ✓ | Item / Notes |
| --- | --- | --- | --- |
| ☐ | Create the initial RACM structure Version 0.1: header rows, process areas, | ☐ |  |
|  | version control tab — no content yet |  |  |
| ☐ | Establish the artefact tracking log List all programme artefacts (FDs, BPDs, config rationale) and note received vs outstanding | ☐ |  |

Tip: Establish your standard evidence and deliverable approach in the first week. Apply it consistently across all business process teams from day one — inconsistency creates noise.

TIB Systems Inc.  ·  TIB-TRN-CTL-TLK-001 Card 1  ·  tib-systems.com

| T I B S Y S T E M S I N C . RACM Version Control & Traceability Log Risk and Controls Matrix · Version History Template | Card 2 / 5 TIB-TRN-CTL-TLK-001 |
| --- | --- |

## V E R S I O N H I S T O R Y L O G

| Versi on | Date | Phase | Changed By | Change Description | Review Status |
| --- | --- | --- | --- | --- | --- |
| 0.1 | [Date] | SolCon | [Controls Lead] | Initial RACM structure — header rows and process areas. Risk universe draft. | Draft |
| 0.2 | [Date] | SolCon | [Controls Lead] | Preliminary risks added for P2P and O2C process areas. Placeholder controls. | Internal Review |
| 1.0 | [Date] | Design & Build | [Controls Lead] | First full draft — controls derived from FD review rounds 1 and 2. Business purpose and error handling sections complete. | Business Review |
| 1.1 | [Date] | Design & Build | [Controls Lead] | Updates following P2P business review: 3 controls revised; 1 new ITDM added for PR interface. | Business Review |
| 2.0 | [Date] | Testing | [Controls Lead] | Post-SIT updates: FIN-AP-001 revised following DEFAP-001 resolution. Evidence column updated. | Internal QA |
| 2.1 | [Date] | Testing | [Controls Lead] | Post-UAT updates: ITDM controls updated with confirmed evidence reference paths. | Controls Lead |
| 3.0 | [Date] | Cutover | [Controls Lead] | Final RACM — ownership column complete. Key/non-key designation applied. Approved for golive. | Approved |

## T R A C E A B I L I T Y I N D E X — C O N T R O L → R I S K → R I S K U N I V E R S E E N T R Y

| Control Ref | Control Title | Risk Statement | Risk Universe Entry | FD / Artefact Source | RACM Version Added |
| --- | --- | --- | --- | --- | --- |
| FIN-P2P028 | PR Interface Monitoring Report Review | Incomplete/inaccurate PR transfer → off-system procurement → unrecorded liabilities | MM-P2P-R-004 | FD-MM-INT-027 Section 5 | v1.1 |
| FIN-P2P001 | Three-Way Match Tolerance | Invoice mismatch > tolerance posted without block → incorrect AP balance | MM-P2P-R-001 | OMR6 Config Rationale | v1.0 |
| FIN-GL-001 | Journal Entry Approval Threshold | Unauthorised JEs posted → material misstatement | GL-RTR-R-002 | FD-GL-WF-014 Section 3 | v1.0 |

Traceability principle: maintain version control from the first draft. The ability to trace from the go-live control back to the original risk universe entry is audit credibility — not optional.

TIB Systems Inc.  ·  TIB-TRN-CTL-TLK-001 Card 2  ·  tib-systems.com

| T I B S Y S T E M S I N C . Testing Evidence Requirements Specification Per-Control-Type Evidence Standard · Positive and Negative Scenarios | Card 3 / 5 TIB-TRN-CTL-TLK-001 |
| --- | --- |

### C O N F I G U R A T I O N T E S T I N G E V I D E N C E S T A N D A R D

| Component | What to Capture | Example (three-way match) | ✓ Status |
| --- | --- | --- | --- |
| 01 · Navigation Path | Screenshot of the exact SPRO or transaction path taken to reach the configuration setting — not just the result screen. | SPRO → Materials Management → Logistics Invoice Verification → Invoice Block → Set Tolerance Limits |  |
| 02 · Setting Value | Screenshot showing the specific tolerance or threshold value. Must be compared against the RACM design specification. | OMR6: tolerance key B3, price variance = 2%, quantity variance = 2%. Design specified ≤3%. |  |
| 03 · Company Code CrossCheck | All relevant company codes reviewed. Any value that deviates from the standard must be investigated and either justified or corrected. | GC01–GC04: 2%. GC05: 10% — exception raised. Policy justification required before golive. |  |

## T R A N S A C T I O N A L T E S T I N G E V I D E N C E S T A N D A R D

| Scenario | Purpose | Evidence Required | Test Status |
| --- | --- | --- | --- |
| POSITIVE SCENARIO | Confirms the control does NOT block valid transactions (no false positives). Test fails if a compliant transaction is blocked. | (1) Transaction execution log showing successful posting. (2) System-generated confirmation of posting document number. (3) No blocking message in the system response. | Pass / Fail / Retest |
| NEGATIVE SCENARIO | Confirms the control DOES block invalid transactions. This is the core evidence of control effectiveness. | (1) Transaction execution attempt log. (2) Systemgenerated blocking message with blocking reason code. (3) Screenshot confirming no posting document was created. | Pass / Fail / Retest |
| DEFICIENCY NOTE | A test plan with positive scenarios only does not constitute sufficient evidence. The negative scenario is required. | If the negative scenario is missing: raise as evidence gap. Do not mark the control as tested until both scenarios are executed and evidenced. | N/A |

### I T D M A N D M A N U A L C O N T R O L E V I D E N C E S T A N D A R D

| Element | What to Test | Evidence Required | ✓ |
| --- | --- | --- | --- |
| 01 · IT Component | System generates the required report/output correctly and covers the right population. | System-generated report showing correct data population; reconciliation to source table confirms accuracy. |  |
| 02 · Human Component | Responsible person reviewed the output, investigated exceptions, and documented their sign-off. | Signed-off report with reviewer name and date; documented investigation notes for each exception; re-submission or escalation log where applicable. |  |
| 03 · Effectiveness | Sign-off is substantive, not perfunctory. A report signed without investigation is not evidence of an effective | Compare exception count in the report to investigation documentation. If exceptions flagged but no investigation documented: ITDM deficiency. |  |

|  | control. |  |  |
| --- | --- | --- | --- |

The testing captain is your primary channel for evidence requests and re-test coordination. Set up the relationship before testing begins — not after the first inadequate evidence package arrives.

TIB Systems Inc.  ·  TIB-TRN-CTL-TLK-001 Card 3  ·  tib-systems.com

| T I B S Y S T E M S I N C . Stakeholder Engagement Map Controls Workstream · Engagement Frequency and Communication Channels | Card 4 / 5 TIB-TRN-CTL-TLK-001 |
| --- | --- |

#### C O R E S T A K E H O L D E R M A P

| Stakeholder / Role | Contact Name | Engagement Frequency | Primary Channel | Key Topics for Controls Workstream | Status |
| --- | --- | --- | --- | --- | --- |
| P2P Process Lead (Client) |  | Weekly (Design); Biweekly (Test) | Working session + email | Control design sign-off; FD review outputs; evidence requirements; RACM validation | Active |
| RTR / GL Process Lead (Client) |  | Weekly (Design); Biweekly (Test) | Working session + email | JE approval controls; period-end controls; reconciliation sign-offs | Active |
| Programme Manager (SI) |  | Weekly | Steering committee; email | Controls integration into test cases; defect triage; go-live readiness | Active |
| SI Functional Lead — MM/P2P |  | Bi-weekly | Working session | FD review queries; interface specification; error handling gaps | Active |
| SI Functional Lead — FI/RTR |  | Bi-weekly | Working session | Configuration rationale; tolerance settings; JE workflow design | Active |
| Testing Captain — SIT |  | Daily (during SIT) | Teams/Slack + email | Evidence submission; re-test requests; SIT test case mapping | Active |
| Testing Captain — UAT |  | Daily (during UAT) | Teams/Slack + email | ITDM evidence; business user execution; UAT test case mapping | Active |
| External Auditor |  | Monthly (Design); Weekly (Cutover) | Formal meeting | RACM status; control design rationale; go-live readiness confirmation | Active |
| Head of Internal Controls (Client) |  | Monthly | Steering committee | Programme risk; control rationalization; key control designation | Escalation |
| CFO / Finance Director (Client) |  | SteerCo only | SteerCo presentation | Value delivery; programme risk; go-live readiness | SteerCo |
| IT Security Lead |  | As needed | Email | SoD matrix; access control design; security-related FD queries | As needed |

Tailor every conversation to the person. The P2P business user who owns the three-way match control needs a different conversation than the external auditor who will rely on it. Translate — do not repeat.

#### C O M M U N I C A T I O N C A D E N C E T E M P L A T E

| Activity | Frequenc y | Owner | Attendees | Controls Output |
| --- | --- | --- | --- | --- |
| Controls Working Session — P2P | Weekly | Controls Lead | P2P Lead, SI MM Functional | FD review outputs; draft controls; RACM updates |
| Testing Evidence Review | Daily (testing) | Controls Lead | Testing Captain | Evidence log; re-test list; open items |
| External Auditor Update | Monthly | Controls Lead | Audit manager, programme sponsor | RACM status report; open design issues |
| SteerCo Controls Update | Monthly | Controls Lead | CFO, PM, SI lead | Phase progress; risks; go-live readiness |

| RACM Version Release | Per milestone | Controls Lead | All process leads | Approved RACM version for review |
| --- | --- | --- | --- | --- |

TIB Systems Inc.  ·  TIB-TRN-CTL-TLK-001 Card 4  ·  tib-systems.com

| T I B S Y S T E M S I N C . FD Review Framework Functional Design Document Reading Checklist · Four-Parameter Extraction | Card 5 / 5 TIB-TRN-CTL-TLK-001 |
| --- | --- |

## S T E P 0 · R I S K F I L T E R — B E F O R E O P E N I N G T H E D O C U M E N T

| ? | "What risk am I trying to control?" Define the risk type (financial · operational · regulatory) before reading. This is your filter. Assess: what could go wrong if this process or interface failed? If the failure could affect that risk — proceed to parameter extraction. If not — move on. | ☐ Relevant ☐ Not relevant |
| --- | --- | --- |

## F O U R - P A R A M E T E R E X T R A C T I O N T A B L E

| # | Parameter | Guiding Question + What to Look For | Your Extracted Notes |
| --- | --- | --- | --- |
| 0 1 | Business Purpose | What data transfers between which systems — and what is the business consequence if this interface fails? Connect the technical spec to the financial or operational risk. FD Section 2. Note: source system, target system, data object, failure consequence. |  |
| 0 2 | Direction | Is this interface unidirectional (one way) or bidirectional (both ways)? For unidirectional: all failure detection must be at the RECEIVING system. FD Section 3. Note: direction type, which system is receiving, implication for where control sits. |  |
| 0 3 | Frequency | How often does the interface run? This sets the MAXIMUM EXPOSURE WINDOW — how long errors can accumulate undetected before the monitoring cycle runs. FD Section 3. Note: normal frequency, peak frequency, any manual trigger mechanism. |  |
| 0 4 | Error Handling | How does the system detect, alert on, and resolve transfer failures? This is the Controls-Critical section. Missing any component = a control gap. FD Section 5 (typically). Note: detection mechanism, alert route, resolution SLA, reconciliation/sign-off requirement. |  |

C O N T R O L D E R I V A T I O N O U T P U T

| RACM Ref | Control Description | Control Type | Control Nature | Test Procedure Reference |
| --- | --- | --- | --- | --- |
|  |  | Prev / Det / Corr | Auto / Config / ITDM / Manual |  |

Controls-Critical: the Error Handling section (Parameter 4) is where most interface controls live. If the FD has no error handling specification — or the specification has no reconciliation/sign-off — raise it as a control gap before the design is locked.

TIB Systems Inc.  ·  TIB-TRN-CTL-TLK-001 Card 5  ·  tib-systems.com